.ul on

.op

HA� COMMUNICATION� CORP.

CONFIGURATIO� MANAGEMEN� PLAN

870-99020

Revisio� A

Date�  Marc� 21� 1991

Copyrigh�    1991 b� HA� Communication� Corp.� Urbana� �Illinois�  �

Printe� �i� �th� �Unite� State� o� �America� � Content� �o� �thi� �

publicatio� ma� no� b� reproduce� i� an� for� withou� th� writte� �

consen� o� th� copyrigh� owner.

870-99020�                    HA� COMMUNICATION� CORP.

CONFIGURATIO� MANAGEMEN� PLAN

TABL� O� CONTE�TS

1.�  INTRODUCTIO�  ..........................................�  1

1.�  Purpos�  ..........................................�  1

1.�  Scop�  ............................................�  1

1.�  Organizatio�  .....................................�  1

1.�  Guideline�  .......................................�  2

1.�  Documen� Content�  ................................�  2

1.�  Applicabl� Document�  .............................�  2

2.�  CONFIGURATIO� IDENTIFICATIO�  ...........................  3

3.�  CONFIGURATIO� CONTRO�  ................................�.  4

3.�  Mechanism�  .......................................�  4

3.1.1  Configuratio� Contro� Boar�  ...............�  4

3.1.�  Configuratio� Chang� Processin�  ...........�  4

3.1.3  Hardwar� Contro� Drawing�  .................�  4

3.1.�  Softwar� Contro� Drawing�  .................�  4

3.�  Enginee�ing Chang� Order� (ECO's�  ................�  5

3.�  Documentatio� Developmen�  ........................�  6

3.3.�  Drawin� Tre�  ..............................�  7

3.3.�  Selecte� Drawing�  .........................�  7

3.3.�  Signature�  ................................�  7

4.�  CONFIGURATIO� STATU� ACCOUNTIN�  .......................�  8

4.�  Documentatio� Master�  ............................�  8

4.�  Softwar� Produc� Master�  .........................�  8

.pn 0

.op

.pa�                    HA� COMMUNICATION� CORP.

CONFIGURATIO� MANAGEMEN� PLAN

870-99020

.heHA� COMMUNICATION� CORP.            CONFIGURATIO� MANAGEMEN� PLAN

.fo910321                     PAG� � o� �           870-9902� REV� A

1.0  #INTRODUCTION#

Configuratio� �Managemen� (CM� i� th� disciplin� �o� �identifyin� �

th� �configuratio� �o� �� system� su�-system� �assembl� �o� �su�-�

assembl� �a� �discret� time� fo� th� �purpos� �o� �systematicall� �

controllin� ��change� ��an� ��maintainin� ��th� ��integrit� ��an� �

traceabilit� o� thi� configuratio� throughou� th� lif� cycl� o� � �

product� ��Configuratio� ��Managemen� �perform� ��thre� ��primar� �

functions:

.pm 5

.lm 8

����1. Configuratio� �Identificatio� �define� �eac� �ite� �t� �b�                    �

�������controlled.

����2. Configuratio� �Contro� �i� th� proces� b� �whic� �propose�           �

�������change� ���t� ��Configuratio� ��Item� ���ar� ���initiated�           �

�������evaluated� approved� an� implemented.

����3. Configuratio� Statu� Accountin� i� � syste� fo� �recordin�           �

�������bot� �th� initia� versio� o� eac� Configuratio� �Ite� �an�           �

�������th� �statu� �o� al� propose� an� approve� change� �t� �th�           �

�������baselin� configuratio� Item.

.pm 1

.lm 0

1.�  Purpose

Thi� �pla� describe� ho� Configuratio� Managemen� i� �implemente� �

b� Ha� Communication� Corp.

1.�  Scope

Thi� �pla� addresse� forma� Configuratio� �Managemen� �procedure� �

fo� � configuratio� item� an� documentatio� t� �includ� �hardwar� �

an� softwar� en� item� an� documentation.

1.�  Organization

Th� �HA� �Communication� Corp� Configuratio� Managemen� �wil� �b� �

execute� ��b� ��a� ��appropriatel� ��traine� ��individual� ���Th� �

Configuratio� �Manage� work� closel� wit� Desig� Engineerin� �an� �

Qualit� Assuranc� personne� bu� report� directl� t� th� Presiden� �

o� ��HA� �Communication� �Corp� � Configuratio� ��Managemen� ��i� �

responsibl� fo� th� followin� activities:

.pm 5

.lm 8

����1. Originatin� �an� maintainin� th� Drawin� �Releas� �Summar� �

�������an� Drawin� Releas� lists.

����2. Storin� an� retrievin� origina� drawing� (establishmen� o� �

�������Documen� Control).

����3. Controllin� Change� t� origina� drawings/documentation.�����4. Originatin� an� Maintainin� � Drawin� Releas� File.

����5. Reproducin� an� distributin� prints.

.pm 1

.lm 0

1.�  Guidelines

Thi� pla� use� DO�-ST�-48� a� � guideline�  Th� pla� i� �intende� �

t� �achiev� �� compan� syste� tailore� t� �specifi� �HA� �progra� �

requirements� ��Additiona� �requirement� �impose� ��b� ��contrac� �

specification� wil� b� adde� a� � supplemen� t� thi� plan.

1.�  Documen� Contents

Thi� documen� i� organize� int� fou� majo� section:

.lm 8

.pm 5

����1. Sectio� ��� �provide� �fo� �definitio� �o� ��Configuratio�                    �

�������Managemen� �an� state� th� purpos� o� thi� plan� �I� �als�                    �

�������provide� � brie� descriptio� o� subsequen� section� an� �� �

�������lis� o� applicabl� documents.

����

����2. Sectio� �� identifie� th� Configuratio� Item� an� �contro� �

�������point� fo� Ha� Communicatio� projects.

����3. Sectio� � outline� procedure� t� b� use� b� �Configuratio�  �

�������Managemen� fo� documentatio� an� drawin� control.

����4. Sectio� �� outline� procedure� fo� statu� �an� �accountin�           �

�������t� b� use� b� th� Configuratio� Managemen� Departmen� � t�           �

�������monito� an� trac� th� configuratio� o� Ha� �Communication�           �

�������projects/programs.

.lm 0

.pm 1

1.�  Applicabl� Documents

Th� ��followin� ��document� �ar� �use� �a� �guideline� ��i� ��th� �

preparation� ��administration� ��an� �maintenanc� �o� ��th� ��HA� �

Configuratio� Contro� Program:

.pm 5

.lm 9

����1�  DO�-ST�-48�  Configuratio� Management

����2.  DO�-�-1000� ����Militar� ���Specifications� ����Drawings� �

��������Engineerin� an� Associate� Lists

����3.  DO�-ST�-00100C� Engineerin� Drawin� Practices

����4.  MI�-HDB�-780� Standardize�  Militar� Drawings

.pm 1

.lm 0

.pa�2.�  #CONFIGURATIO� IDENTIFICATION#

Eac� �Configuratio� Ite� (CI� shal� b� identifie� b� �� �release� �

drawing� �Th� �revisio� statu� o� � drawin� i� identifie� �b� �a� �

uppe� cas� letter�  Th� baselin� documen� shal� b� identifie� �b� �

� ��-� i� th� revisio� block� an� subsequen� revision� �shal� �b� �

identifie� �b� �a�  uppe�-cas� lette� o� th� �alphabe� �beginnin� �

wit� �th� �lette� "A"� Eac� subsequen� chang� wil� us� �th� �nex� �

lette� i� th� alphabe� excep� tha� th� letter� I� O� Q� S� X� an� �

Z� shal� no� b� used.

� combinatio� drawin� an� par� numberin� syste� shal� b� use� �t� �

identif� ��al� �drawings� �documents� �an� �part� �use� �a� ��HA� �

Communication� �Corp� � Th� �numberin� �conventio� �shal� �follo� �

standar� �HA� �numberin� �procedure� �usin� �MI�-ST�-100� �a� ��� �

guideline� � Th� HA� Communication� Corp� numberin� procedur� �i� �

detaile� i� th� followin� HA� documents:

.lm 9

.pm 9

��������ENGINEERIN� DRAWIN� NUMBE� STANDARDS� HA� �Communication� �

��������Corp.� lates� version.

��������PART� �NUMBERIN� �STANDARD� �HA� �Communication� ��Corp.� �

��������lates� version.

.lm 1

.pm 0

A� drawing� an� design� matur� durin� ful� scal� developmen� �an� �

becom� �par� �o� �th� produc� baselin� the� shal� �b� �marke� �a� �

follows:

#               PRODUC� BASELINE#

.pa�3.�  #CONFIGURATIO� CONTROL#

Configuratio� Contro� i� th� proces� b� whic� propose� change� t� �

Configuratio� ��Item� �ar� �initiated� �evaluated� �approve� ��o� �

disapproved� �an� �implemented�

3.�  Mechanisms

Thi� �sectio� �identifie� an� describe� � th� �primar� �operatin� �

mechanism� o� Configuratio� Management�

3.1.1  Configuratio� Contro� Board

Th� �Configuratio� Contro� Boar� (CCB� establishe� �an� �provide� �

fina� ��approva� ��fo� ��propose� ��modification� ��t� ��baselin� �

Configuratio� �Items� �CC� meeting� ar� �schedule� �durin� �majo� �

Progra� �Review� an� ma� b� hel� a� othe� time� a� required� �Th� �

followin� department� provid� representatio� t� th� CCB:

Engineerin� Departmen�

Manufacturin� Department

Purchasin� Department

Qualit� Assuranc� Department

3.1.�  Configuratio� Chang� Processing

Th� �chang� �processin� �syste� provide� fo� �evaluatio� �o� �al� �

propose� �Engineerin� �Chang� �Order� �(ECO's� �t� �th� �baselin� �

Configuratio� Item.

3.1.�  Hardwar� Contro� Drawings

Hardwar� �configuratio� i� controlle� b� �schematic� �mechanical� �

block� pictorial� an� circui� boar� layou� drawings�  Hardwar� i� �

als� controlle� b� Sourc� Contro� Drawings� Specificatio� Contro� �

Drawings� �an� Part� Lists�  Al� hardwar� drawing� an� �document� �

ar� unde� configuratio� control.

3.1.4 Softwar� Contro� Drawings

Softwar� �Contro� Drawing� ar� use� t� documen� �th� �developmen� �

o� ��an� ��update� �t� �th� �baselin� �software� ��database� ��o� �

documentation� Softwar� drawing� documen� th� histor� o� �change� �

t� �th� baselin� versio� an� includ� � detaile� listing�  o� �al� �

require� �sourc� code� table� tex� files� libraries� �an� �commo� �

files.

.pa�3.�  Engineerin� Chang� Order (ECO)

Th� Engineerin� Chang� Orde� (ECO� i� th� authorizatio� o� �orde� �

fro� �Engineerin� �t� �chang� �specifications� �circui� ��design� �

components� software� firmware� o� an� documentatio� relatin� �t� �

� �produc� �unde� configuratio� management�  Al� �ECO'� �mus� �b� �

initiate� �b� �th� �Engineerin� Department�  Al� �ECO'� �mus� �b� �

approve� �b� th� Configuratio� Contro� Boar� befor� �releas� �fo� �

us� �i� production�  Th� EC� documen� become� � permanen� �recor� �

o� �eac� chang� throughou� th� lif� o� � product�  Change� �shal� �

no� �b� �mad� �b� an� HA� personne� unti� a� �EC� �i� �issue� �b� �

Engineerin� an� approve� b� th� CCB.

Th� �EC� shoul� specif� th� reaso� fo� th� chang� (i.e.� �correc� �

errors� enhanc� operation� delet� o� chang� defectiv� o� obsolet� �

components� �mee� �ne� �specifications� etc.)� � Th� �reaso� �an� �

executio� �o� th� EC� mus� b� sufficientl� detaile� tha� th� �CC� �

ma� evaluat� th� impac� o� th� change�  Ke� impac� parameter� �t� �

b� �considere� �ar� �performance� �cost� �manufacturability� �an� �

saleability.

Engineerin� Chang� Order� ar� divide� int� tw� classes�

Clas� � ECO'� ar� change� tha� ma� affec� th� following:

.pm 5

.lm 8

����1. Th� configuratio� identification.

����2. Th� produc� configuratio� identificatio� a� specifie� i� � �

�������contrac� t� HA� Communications.�

����3. Specifi� �contrac� �requirement� (referenc� �drawing� �an� �

�������specifications)� �particularl� i� th� EC� �cause� �change� �

�������to:

.pm 8

.lm 11

�������a. Performanc� outsid� state� tolerances;

�������b. Reliability� maintainability� o� survivabilit� �outsid� �

����������state� tolerances;

�������c. Weight� Balance� momen� o� inertia;

�������d. Interfac� characteristics.

.pm 5

.lm 8

����4. No�-technica� contractua� provisions:

.pm 8

.lm 11

�������a. Fee;

�������b. Incentive;

�������c. Cos� t� th� Government;

�������d. Schedules;

�������e. Guarantee� o� deliveries.

.pm 5

.lm 8

����5. Othe� factors

.pm 8

.lm 11

�������a. Governmen� Furnishe� Equipment(GFE);

�������b. Safety;

�������c. Electromagneti� characteristics;

�������d. Operational� tes� o� maintenanc� compute� programs;

��������e. Compatibilit� �wit� �suppor� �equipment� �trainer� ��o� �

����������trainin� device� and/o� equipment;

�������f. Configuratio� t� th� exten� tha� retrofi� action� woul� �

����������b� taken;

�������g. Delivere� �operatio� an� maintenanc� manual� fo� �whic� �

����������adequat� chang� o� revisio� fundin� i� no� o� �existin� �

����������contracts;

�������h. Pr�-se� �adjustment� o� schedule� �affectin� �operatin� �

����������limit� �o� �performanc� t� suc� exten� �a� �t� �requir� �

����������assignmen� o� � ne� identificatio� number;

�������i. Interchangeability� substitutability� o� replaceabilit� �

����������a� applie� t� CI's� an� t� al� su�-assemblie� an� part� �

����������o� �repairabl� CI's� excludin� th� piece� an� part� �o� �

����������no�-repairabl� su�-systems;

�������j. Source� o� CI'� o� reparabl� item� a� an� leve� define� �

����������b� sourc� contro� drawings;

�������k. Skills� manning� training� biomedica� factor� o� �huma� �

����������engineerin� design.

.lm 0

.pm 1

A� �Engineerin� �Chang� Orde� o� � privatel� �develope� �ite� �i� �

classifie� Clas� � whe� form� fit� o� functio� i� affected�

A� �EC� �i� considere� Clas� � whe� i� doe� no� fal� �withi� �th� �

criteri� �o� Clas� 1� whe� i� i� � chang� i� documentatio� �only� �

o� � chang� i� hardwar� (substitutio� o� hardwar� whic� doe� �no� �

affec� factor� liste� above)

3.�  Documentatio� Development

A� �th� �tim� �tha� � documen� o� relate� �se� �o� �document� �i� �

complet� �(al� section� an� figure� ar� i� fina� form� an� �prio� �

t� �releas� �t� �manufacturing� �th� �documen� �alon� �wit� ��th� �

necessar� informatio� t� produc� th� document� shal� b� submitte� �

t� �Configuratio� �Control�  Thi� se� the� become� �th� �accepte� �

baselin� �fo� al� productio� an� qualit� assuranc� activitie� �o� �

th� produc� unti� � ne� se� ma� b� authorize� an� approve� b� th� �

CCB.

Configuratio� �Contro� wil� merg� al� component� o� th� �documen� �

(o� �set� �an� plac� the� i� on� storag� locatio� whic� �i� �the� �

archive� �an� �entere� int� Configuratio� Control� �Th� �archive� �

documen� �wil� �b� �assigne� �� �uniqu� �identifie� �an� �versio� �

designato� an� wil� b� maintaine� a� par� o� th� contro� process� �

Al� �copie�  o� � baselin� documen� wil� b� mad� fro� th� �maste� �

cop� �unde� �configuratio� �control� � Al� �production� ��qualit� �

assurance� �an� �marketin� workin� document� wil� �b� �issue� �b� �

Configuratio� �Management� �usin� th� archive� �baselin� �contro� �

set.

�3.3.� Drawin� Tree

� Drawin� Tre� shal� b� use� t� provid� � complet� listin� o� al� �

document� pertainin� t� � syste� o� an� uni� o� tha� system�  Th� �

Projec� �Enginee� an� Configuratio� Manage� shal� �establis� �th� �

Drawin� �Tre� �fo� eac� relate� se� o� �Configuratio� �Item� �an� �

submi� i� t� th� Configuratio� Contro� Boar� fo� approval� � Whe� �

approve� b� th� CC� th� Drawin� Tre� define� drawin� requirement� �

fo� th� se� o� Configuratio� Items.

3.3.�  Selecte� Drawings

Th� followin� genera� classe� o� drawing� ar� include� i� th� HA� �

Configuratio� Managemen� Program.

A.   Detai� Drawing�

B.   Assembl� Drawings

C�   Contro� Drawings

D�   Installatio� Drawings

E�   Elevatio� Drawings

F�   Diagrammati� Drawings

G�   Specia� Purpos� Drawings

H�   Printe� Wirin� Maste� Patter� Drawings

I�   Layou� Drawings

J�   Software/Firmwar� Data

K�   Associate� Lists

L.   Drawin� Tree

3.3.�  Signatures

Al� �drawing� �shal� �bea� signatur� �approval� � A� �� �minimum� �

signatur� initial� o� th� draftsman� responsibl� desig� engineer�

an� �configuratio� manage� shal� b� included�

Compute�-generate� �(CAD� �drawing� �shal� �includ� �th� �printe� �

initial� �o� th� draftsma� an� signatur� initial� o� �th� �Desig� �

Enginee� an� Configuratio� Manager.

.pa�4.�  #CONFIGURATIO� STATU� ACCOUNTING#

Thi� �sectio� �describe� th� statu� an� accountin� syste� �t� �b� �

use� �b� Configuratio� Managemen� t� monitor� track� �an� �repor� �

th� configuratio� o� th� Configuratio� Item.

4.�  Documen�atio� Masters

Configuratio� �Managemen� maintain� projec� documentatio� i� �th� �

for� o� magneti� medi� an� har� cop� documents�  Documen� Contro� �

i� operate� an� controlle� b� Configuratio� Management�  Documen� �

Contro� �provide� �centra� storag� an� �distributio� �o� �compan� �

documentation� � Projec� documentatio� i� �controlle� �throughou� �

al� �phase� o� th� projec� an�  a� eac� stag� o� �th� �document'� �

development� �Document� �previousl� identifie� a� �baselin� �CI'� �

ar� �place� �unde� Configuratio� Contro� �upo� �establishmen� �o� �

thei� �respectiv� baselines�  Eac� documen� shal� b� �assigne� �� �

versio� �indicator� �Change� t� baselin� document� wil� �onl� �b� �

mad� �a� �� �resul� �o� � Configuratio� �Contro� �Boar� �Approva� �

specificall� �affectin� �tha� �versio� �o� �th� �document� �� Al� �

deliverabl� �copie� �o� �� documen� shal� b� �release� �fro� �th� �

archive� version� Thes� copie� document� wil� b� marke� wit� �th� �

followin� identifier:

#COPY#

4.�  Softwar� Produc� Masters

Configuratio� �Managemen� �shal� �contro� � maste� �cop� �o� �al� �

Softwar� �Configuratio� �Item� (SCI)� includin� �firmwar� �Maste� �

PROM� fo� Productio� an� al� Maste� Magneti� Medi� copies� � Eac� �

SC� �maste� wil� b� assigne� � Configuratio� Contro� �Numbe� �an� �

place� i� Documen� Control�  Al� Softwar� Configuratio� Item� ar� �

baseline�  an� entere� int� Documen� Control.

Tes� Software/Firmwar� wil� b� baseline� t� Configuratio� Contro� �

an� wil� adher� t� th� sam� C� procedure� a� define� above� �Tes� �

procedure� ��ar� ��require� �t� �follo� ��Configuratio� ��Contro� �

procedure� �an� ar� t� b� baseline� unde� �Configuratio� �Contro� �

prio� t� conductin� an� forma� acceptanc� test.

####################################################################################